VA Support Tool

Technical Project Plan

# 1. Project Overview

This document outlines the full technical plan for building a Smart Task & Context Hub — a lightweight backend tool that enhances a virtual assistant's day-to-day work. It gives a VA (human or AI-powered) persistent memory, structured task tracking, and a unified dashboard so nothing falls through the cracks.

# 2. Problem Definition

Virtual assistants lose context constantly. Tasks, notes, and client requests are scattered across chat threads, emails, and spreadsheets. There is no unified place to track what a VA is working on, what has been completed, or what context matters for recurring clients.

This tool solves that by acting as a persistent layer that connects natural language input, structured task management, and a searchable memory of past interactions.

# 3. Goals & Success Criteria

## Core Goals

- Save and retrieve task history across sessions

- Accept natural language input to create tasks

- Summarize open and pending tasks on demand

- Store per-client context that persists over time

## Success Criteria

- VA can retrieve any task in under 2 seconds

- No data is lost between sessions

- System is accessible via a simple REST API

- Usable via both a chat interface and a visual dashboard

# 4. Recommended Tech Stack

Frontend

| React + TypeScript | Vite | Tailwind CSS | shadcn/ui |
| --- | --- | --- | --- |

Backend

| Python (FastAPI) | SQLite / PostgreSQL | SQLAlchemy | JWT Auth |
| --- | --- | --- | --- |

AI Layer

| Claude API (Sonnet) | Embeddings (OpenAI / local) | FAISS or pgvector |
| --- | --- | --- |

Deployment

| Netlify (frontend) | Railway / Render (backend) | GitHub Actions (CI/CD) |
| --- | --- | --- |

# 5. System Architecture

The system is organized into three layers:

| Input Layer | React chat UI → FastAPI REST endpoints → Claude API for intent parsing |
| --- | --- |
| Core Logic | Task Manager (CRUD, priorities) → Context Store (client memory) → Search Engine (vector + keyword) |
| Persistence | SQLite/PostgreSQL for tasks and clients; FAISS/pgvector for semantic memory embeddings |

# 6. Development Roadmap

| 1 | Week 1–2: Backend Foundation Set up FastAPI project. Define Task and Client models with SQLAlchemy. Build CRUD endpoints: create task, list tasks, update status, delete. Add JWT-based authentication. Test with Postman or httpie. Deliverable: Working REST API |
| --- | --- |
| 2 | Week 3: AI Intent Layer Integrate Claude API. Build a prompt template that parses natural language (e.g. 'Remind me to email John tomorrow') into structured task objects. Return JSON from Claude, validate with Pydantic, save to database. Deliverable: NLP-to-task pipeline |
| 3 | Week 4: Context Memory Add a Notes table. Embed notes using a lightweight model (OpenAI text-embedding-3-small or local Sentence Transformers). Store in FAISS. On new task creation, retrieve relevant past context and inject into Claude's prompt. Deliverable: VA with persistent memory |
| 4 | Week 5–6: React Dashboard Build the frontend using React + TypeScript + Tailwind. Task list view, client profiles, a chat input box that hits the AI endpoint. Kanban-style status columns: To Do, In Progress, Done. Deliverable: Usable dashboard UI |
| 5 | Week 7: Polish & Deploy Add task priority scoring (Claude rates urgency 1–5). Add a daily summary endpoint ('What is my focus today?'). Deploy backend to Railway, frontend to Netlify. Wire GitHub Actions for auto-deploy on push to main. Deliverable: Live, deployed tool |

# 7. Potential Challenges & Solutions

| Challenge | Solution |
| --- | --- |
| Claude API cost creep | Cache frequent queries. Use rule-based parsing first; call API only for ambiguous input. |
| JSON parsing from Claude | Always prompt with a strict JSON schema example. Validate output with Pydantic on the backend. |
| Vector search cold start | FAISS needs data to work. Add a seeding step with sample VA notes during onboarding. |
| Auth complexity | Use FastAPI Users or python-jose. Do not roll your own auth from scratch. |
| Context window limits | Inject only the top 3 most-similar memory chunks per request. Summarize old notes before storing. |
| Frontend state complexity | Use TanStack Query (React Query) for server state. Avoid manual fetch + useEffect chains. |

# 8. Testing & Deployment

## Testing Strategy

- Unit test all API endpoints with pytest

- Mock Claude API calls in tests to avoid cost and flakiness

- End-to-end test the NLP → task pipeline

- Use Playwright for frontend UI tests

## Deployment Setup

- Backend: Railway (free tier is sufficient to start)

- Frontend: Netlify (familiar from Velo Studio)

- Secrets: managed via Railway dashboard environment variables

- CI/CD: GitHub Actions — run tests on PR, deploy on merge to main

Document generated for Claude Projects. Start with Milestone 1 — the FastAPI backend foundation.